LOG FILE- GROUP 6: Election Management System

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **MEETING NUMBER** | **DATE** | **TIME** | **Aniket**  **Rajput**  **170101007** | **Aditya**  **Vardhan**  **170101003** | **Udbhav**  **Chugh**  **170101081** | **Annanya Pratap 170101008** | **Sayak**  **Dutta 170101061** | **Tharir**  **Mahmood**  **170101070** | **Kapil**  **Jangid**  **170101029** | **Tikaram**  **Meena**  **170101072** | **Shivam Bansal**  **170101063** | **Deepak Gami**  **170101020** | **Sourabh Jangid**  **170101067** | **Harsha**  **Vardhan**  **170101051** | **Shashank**  **Sharma**  **170101088** | **Sai**  **Kiran**  **170101039** | **Naveen**  **Gupta**  **170101041** | **Sandeep**  **Naidu**  **160101041** |
| 1 | 19-02-2019 | 2:00 PM | P | P | P | P | P | P | P | P | P | P | P | P | P | P | P | A |
| **Description:** Milestone 0: TA’s discussed the project and gave instructions on how to proceed. Details of the project were explained and the ideas for basic layout were discussed by the TA’s. Discussed basic layout of the project and formulated some of the additional features to be included in the project as a start. All the group members listed their ideas and a first draft was formed. | | | | | | | | | | | | | | | | | | |
| 2 | 09-03-2019 | 9:30 PM | P | P | P | P | P | P | P | A | P | P | P | A | P | A | P | A |
| **Description:** Analysed the necessary tables and fields needed to develop the core project of database and the additional features requirements. Developed the MS Access Database and initialised data types of all fields and tables required. | | | | | | | | | | | | | | | | | | |
| 3 | 11-03-2019 | 1:30 PM | P | P | P | P | P | A | P | P | P | P | P | P | P | P | P | A |
| **Description:** Developed the wire framing of all the forms required to split the core features that needed to be implemented in the beginning. Came up with four major forms and features to be implemented in each form split between the four subgroups | | | | | | | | | | | | | | | | | | |
| 4 | 12-03-2019 | 2:00 PM | P | P | P | P | P | P | P | P | P | P | P | P | P | P | P | A |
| **Description:** Milestone 1: TA’s evaluated the features to be implemented in the project, gave additional inputs and evaluated the split of the work. TA approved the initial work to be done and the subgroups will begin the tasks assigned to them. | | | | | | | | | | | | | | | | | | |

LOG FILE- GROUP 6 LEADERS: Election Management System

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **MEETING NUMBER** | **DATE** | | **TIME** | **Udbhav Chugh(Subgroup 1)**  **170101007** | **Annanya Pratap(Subgroup 2)**  **170101008** | **Saurabh Jangid(Subgroup 3)** | **Naveen Gupta(Subgroup 4)** | **Aniket Rajput(Leader)** |
| 1 | 19-02-2019 | | 7:15 PM | P | P | P | P | P |
| **Description:** Formulated the core features and some additional features, formally divided the subgroups and roughly divided the tasks for each subgroup and initialised the git repository. | | | | | | | | |
| 2 | 23-02-2019 | | 6:00 PM | P | P | P | P | P |
| **Description:** Decided the flow of the program and formulated the tree structure indicating the core flow of the project. | | | | | | | | |
| 3 | 15-03-2019 | 3:00 PM | | P | P | P | P | P |
| **Description:** Decided to use Visual C++ 2010. Made the basic layout in C++. Made all forms and user controls required for phase one and uploaded on Github. | | | | | | | | |
| 3 | 19-03-2019 | 12:15 PM | | P | P | P | P | A |
| **Description:** Collected work done by all subgroups. Merged some features which were complete and figured out errors in the features and decided timeline to complete | | | | | | | | |